## Slide 1
Website Redesign Project
Robyn Ness Sue Beck Jason Michel

## Slide 2
Where we’re headed

## Slide 3: Project Milestones + Where We Are
Content analysis of current site (WI 2017)
OSUL functionality discussions (WI 2017, iterative)
User needs surveys (WI 2017, iterative)
Form a user experience (UX) cohort; start user testing (SP 2017, testing iterative)
Initial draft of information architecture (SP 2017, rework based on testing)
Training and content migration (late-SP 2017, ongoing)
Release early preview site for public feedback (mid-SU 2017)
Replace old site with new site (as soon as January 1, 2018, depending on content readiness and user testing results)

## Slide 4: Content Migration Strategy
Agree on scope of site / navigation
Review outline of content for each section
Meet individually or by sections of the site to discuss mapping old content to new site
Receive training and access to new site
Migrate content over the summer and into the fall
  If needed, work with UX Writer to adjust content

## Slide 5: Another View of Where We Are
Explore the
Problem Space
Explore the
Solution Space
Observing & Synthesizing
Ideating & Prototyping

## Slide 6: Reminder – This is a draft.

## Slide 10
Locations & Hours | Research & Tools | Services | About Us
Thompson Library • Thompson Gallery • Creighton Special Collections Reading Room 18th Avenue Library Architecture Library Billy Ireland Cartoon Library & Museum Biological Sciences & Pharmacy Library Fine Arts Library Food, Agricultural, and Environmental Sciences Library & Student Success Center Geology Library Music & Dance Library Veterinary Medicine Library University Archives Partner Libraries: Health Sciences Library Law Library Regional Campus Libraries Location-Based Services: Reserve a Group Study Room Services by Location Report a Maintenance Issue | Tool Help: (Various systems) Find It! Citation Finder etc. Research Process Help: Research FAQ Search Help / Best Practices Citation Help & Tools etc. Request Forms: Trial eResource Request Streaming Media Request Free Electronic Resource Request etc. Specialized Resources: Byrd Polar Archive Cartoon Collection Hilandar Research Library Lawrence and Lee Theatre Research Institute Ohio Congressional Archives Rare Books and Manuscripts Library • Charvat Collection University Archives Global Studies Resources Government Documents Digital Exhibits | Circulation ILL / Article Express Reference / Ask Us Subject Librarians / Specialists Copyright Resource Center Publishing & Repository Services Instructional Services • Items? Course Reserves Research Tutoring Research Commons Textbooks on Reserve Facilities Rental University Records Management | From the Director News & Events Mission, Vision, Values, Initiatives Org Chart Division & Department Descriptions: Office of the Director Content & Access Research & Education Special Collections & Area Studies Information Technology Planning & Administration Staff Directory Jobs & Recruiting Friends of the Libraries Giving to the Libraries Contact Us
Navigation & Content Outline

## Slide 11: What Content Goes Where?
One common question during Functional Expert Meetings: Where to place public vs. internally-focused content?
The answer – or the place to look: “What Content Goes Where” document
Online at: http://go.osu.edu/osul-wcgw

## Slide 12
What’s in it for me?

## Slide 13
Benefits for Library Users
  Simplified navigation
    Fewer layers reduce user confusion
  Responsive & accessible design
  Better system performance
  Taxonomies for sorting and filtering
  Aesthetically appealing design
    Clear display for quick consumption of critical content

## Slide 14
Benefits for Library Staff
  Better system performance
  Easier to create appealing content
  Ability to upload and link documents
  Cascading changes
    No need for multiple page visits and edits
  Flexible with content types
    No need for html hand-coding
  Plugins for additional features

## Slide 15
Demo Time
Notes: Paragraph
Special Collections

## Slide 16: Other Announcements
Another round of user testing
    June 19, 27, & 29
    Audience Focus: Faculty/Staff & Graduate Students
    Design Focus: Navigation for Services, Research & Tools; Main Page
Bio writing workshops
    July dates TBA
Preview site release
    Coming soon!

## Slide 17
Thank you!
What questions do you have?